## Slide 1
PARAGON ASSURANCE
Quality Assurance Validating Report
Biometric Student Attendance System
Nevon Solutions (Team P2-1561W) | BioSec Educational Institution
QA Auditor: Zong Han
19 March 2026
PA-QAR-2026-001 | Version 1.0

## Slide 2
Executive Summary
Audit Context
Paragon Assurance was engaged by BioSec Educational Institution to audit the RE process conducted by Nevon Solutions (P2-1561W) for the Biometric Student Attendance System.
Scope: Three RE methods — Analysing, Specifying, Validating
Excluded: Eliciting (conducted by BioSec, outside QA boundary)
Error Type: Process Non-Compliance (sole QA error type)
Principal Artefacts Reviewed
• Analysing Report (NS-AR-2026-001, v1.0, 08/02/2026)
• Software Requirements Specification (NS-SRS-2026-001, v0.8, 03/03/2026)
• Project Specification (BS-PS-2026-001, v1.0)
• Requirements repository (GitHub)
• QC Audit Report (Veridion Labs)
• Clarification session records: BC-01, TC-02
Summary of Findings
7 process non-compliance instances identified across the three RE methods.
CRITICAL
1 SRS Sign-off Absent — Validating Incomplete
HIGH
1 Open Issues Unresolved Past Deadline
HIGH-MED
3 2FA Contradiction, Enrolment Missing, Terminology
MEDIUM
1 SRS Below Version 1.0
LOW
1 Grammatical Defect Uncorrected
Investigation Methods
M1 Artefact Inspection
M2 Traceability & Cross-Reference
M3 Declaration & Sign-Off Review
Key Non-Compliance Areas
• The SRS has no customer or vendor signatures — all four approver fields are blank, no supplementary declaration found. The Validating method was not completed.
• Three open issues from Analysing remain unresolved 11+ days past the stated deadline of 20/02/2026.
• A 2FA scope contradiction, a missing biometric enrolment process, and a terminology inconsistency were not resolved during Analysing or Specifying.
• The SRS was submitted at v0.8 (draft) — the Analysing Report was released at v1.0.
• No corrective actions prescribed. Findings are presented to BioSec for review and decision.

## Slide 3
Findings Analysis
CRITICAL
PA-ERR-002: SRS Sign-off Entirely Absent
• All 4 approver fields in SRS §9 are blank — no names, signatures, or dates
• No supplementary declaration, signed confirmation, or interview record in entire repository
• Analysing Report sign-off correctly completed → team knows the protocol
• Validating method incomplete; SRS remains an unauthorised draft
“If it's not signed, it's not complete. That process was not finished.”
HIGH
PA-ERR-001: Open Issues Unresolved
• 3 open issues from Analysing carried into SRS past 20/02/2026 deadline
• RPO/RTO, MCS encryption handshake, biometric template storage
• SRS dated 03/03/2026 — 11 days overdue; no formal deferral docs
HIGH-MED
Process Gaps (PA-ERR-003, 004, 005)
2FA Contradiction
Parents & teachers (UR-MOB-06) vs administrators only (NFR-SEC-03) — never resolved in Clarify
Enrolment Missing
System needs fingerprints registered before it can scan — but no requirement for this process exists anywhere
Terminology Inconsistency
“Attended” vs “Present” vs different orderings across three locations
What does this mean for Nevon Solutions?
• The SRS cannot be accepted as the contractual requirements baseline
• Without sign-off, the document is still a draft — BioSec hasn’t formally agreed these are the right requirements
• Even if sign-off were obtained today, the SRS still has unresolved open issues and a missing enrolment process
Nevon needs to resolve these issues, bring the SRS to v1.0, and obtain proper sign-off before the document can be treated as final.

## Slide 4
QA Audit of QC Process
PROCESS-COMPLIANT
Veridion Labs | 4 Team Members | QC Audit of SRS (NS-SRS-2026-001)
✓ Plan
Target workproduct identified
10 inspection techniques (exceeds min. 6)
4 team members with assigned roles
4-stage timeline (~6 hours)
✓ Checklist
21 items (QC1–QC21)
7 SRS sections covered
CRaM-specific, not boilerplate
Rated: Satisfied / Partially / Not Satisfied
✓ Error Detection
Errors detected across all 3 required types:
Contradiction
Omission
Authorship
✓ Findings
Findings documented with CRaM analysis
Context-Result-Analysis structure used
Severity classifications assigned
Specific SRS locations cited
✓ Sign-off
All 4 team members signed
Ridwan (Lead), Yuhao,
Mikhail, Kannan
✓ Addenda
Glossary: 10 terms defined
4 appendices (Plan, Checklist,
Error Detection, Findings)
5 references cited
Overall QC Process Assessment
✓ Documented plan with target workproduct, context, goals, techniques, roles, and timeline
✓ Self-contained checklist tailored to the Biometric Student Attendance System SRS
✓ Systematic error detection across all three required QC error types (Authorship, Omission, Contradiction)
✓ Findings saved in a retrievable report with structured appendices and complete sign-off