# QA Audit Checklist

Paragon Assurance — Quality Assurance Audit

| Field | Details |
| --- | --- |
| Checklist Reference | PA-QA-2026-002-CL |
| Audit Reference | PA-QA-2026-002 |
| Customer (Vendor under audit) | Nevon Solutions |
| End Customer | BioSec Educational Institution |
| Project ID | P2-1561W |
| Auditor | Paragon Assurance |
| Date Completed | 18 March 2026 |
| Template Used | QA_Audit_Checklist_Template.xlsx |

Status key: Pass = evidence confirmed | Partial = evidence found but incomplete or unverified | Fail = evidence not found | N/A = not applicable

## Pre-Audit

| Phase | ID | Audit Question | Status | Evidence Location | Notes |
| --- | --- | --- | --- | --- | --- |
| Pre-Audit | P1 | Have you scheduled an interview/focus group with the customer? | Pass | Analysing Report_1561W.pdf (Sections 3.3, 3.4) | Two sessions documented: BC-01 Business Requirement Clarification Session (07/02/2026) and TC-02 Technical Clarification Session (09/02/2026). Both include named attendees, structured agendas, and recorded outcomes. |
| Pre-Audit | P2 | Do you have access to the customer’s repository? | Pass | Biometric-Student-Attendance-System/ (local clone) | Repository cloned and accessible. Contains documents/, requirement-models/, requirements/, and README.md. All artefacts available for review. |

## Phase 1: Analysing

| Phase | ID | Audit Question | Status | Evidence Location | Notes |
| --- | --- | --- | --- | --- | --- |
| Analysing | A1 | Does the customer have a copy of the Project Scope (PS)? | Pass | documents/Project Specification_1561W.pdf | PS present in repository (Document ID: BS-PS-2026-001). Referenced throughout Analysing Report (NS-AR-2026-001), including Executive Summary, Section 2 (Breakdown), and Section 4 (Repository). |
| Analysing | A2 | Have the models from the PS been carried forward into the Analysis phase? | Pass | requirement-models/paper-napkin-model.jpg; requirement-models/context-diagram.pdf; Analysing Report_1561W.pdf (Appendix A, Appendix B) | Context diagram from PS Appendix 9.4.2 carried forward and revised. Paper napkin model created during BC-01 (07/02/2026) and retained. Both present as standalone files and in Analysing Report appendices. |
| Analysing | A3 | Is there proof that the models were revised? | Pass | requirement-models/context-diagram.pdf (revised); documents/Project Specification_1561W.pdf (original in Appendix 9.4.2); Analysing Report_1561W.pdf (Appendix B caption) | Analysing Report Appendix B explicitly labelled “Context Diagram (Revised)” with caption: “Revised version of the Context Diagram originally provided in the BioSec Project Specification (PS).” TC-02 outcome (Section 3.4) records: “Context DFD updated to reflect all external system interfaces identified during clarification.” Original traceable via PS. |
| Analysing | A4 | Does the IRC (Initial Requirements Checklist) exist? | Pass | documents/IRC_Nevon_Solutions.pdf | Standalone IRC present (Document ID: NS-IRC-2026-001, dated 8 February 2026, prepared by Nevon Solutions Business Analysis Department). Separate from Analysing Report. |
| Analysing | A5 | Is the IRC usable? | Pass | documents/IRC_Nevon_Solutions.pdf | Two-page PDF structured as a table with three columns: Category, Check Item, and Application in This Project. Printable checklist format. Covers 10 categories: Imperative, Continuance, Ambiguity, Testability, Consistency, Completeness, Feasibility, Compound, PDPA Compliance, External Systems. |
| Analysing | A6 | Is there evidence the IRC was used? | Pass | documents/IRC_Nevon_Solutions.pdf | All 10 category rows contain completed “Application in This Project” entries with specific requirement IDs and findings. Closing statement: “The IRC guided all BCIC Breakdown activities and ensured disciplined, consistent rewriting of all 27 requirements from the BioSec Project Specification.” Document dated 08/02/2026 with attribution to Nevon Solutions Business Analysis Department. |
| Analysing | A7 | Did the customer have a written plan for the Analysis phase? | Pass | requirement-models/BioSec Gantt Chart.xlsx; Analysing Report_1561W.pdf (Section 1.3, Section 2.1, Section 3.2) | Gantt Chart (BioSec Gantt Chart.xlsx) present as a project planning artefact. Analysing Report documents structured phases: Breakdown over 10 working days (Section 2.1) and Clarification over 8 working days (Section 3.2), with pre-scheduled sessions (BC-01, TC-02) with named attendees and defined objectives. |
| Analysing | A8 | If the plan was verbal only, did they provide a signed declaration? | N/A | — | Written plan confirmed (A7 = Pass). No verbal-only declaration required. Note: the Analysing Report does contain a signed Declaration on Plagiarism and Originality (Project Lead Loh Wen Xuan, 13/02/2026) covering the document as a whole. |
| Analysing | A9 | Were items from the PS properly codified in the repo? | Pass | requirements/bizops-requirements.md; requirements/technical-requirements.md; Analysing Report_1561W.pdf (Section 2.2–2.3) | Requirements carry unique IDs: BOR-{level}-{category}-{number} (e.g. BOR-1-ATT-01) and TR-{level}-{category}-{number} (e.g. TR-1-BE-04). Atomic requirements derived from compound decomposition carry both an atomic ID and parent ID (e.g. BOR-1-MOB-02a, parent BOR-1-MOB-02). |

## Phase 2: Specifying

| Phase | ID | Audit Question | Status | Evidence Location | Notes |
| --- | --- | --- | --- | --- | --- |
| Specifying | B1 | Do the requirements in the SRS trace back to the repo? | Pass | documents/SRS_1561W.pdf (Section 1.1, Appendix D); documents/iRTM.docx | SRS Section 1.1 states it “incorporates all business operations and technical requirements produced from the Analysing method.” iRTM (Appendix D, eight pages) establishes traceability from PS through repository to SRS. SRS uses “(Revised)” and “(Retained)” notations to indicate PS origin of each requirement. |
| Specifying | B2 | Does the iRTM exist as a standalone file? | Pass | documents/iRTM.docx | iRTM present as a standalone Word document (iRTM.docx). Separate from the SRS PDF. Satisfies extractability requirement. |
| Specifying | B3 | Is the iRTM usable? | Pass | documents/iRTM.docx; documents/SRS_1561W.pdf (Appendix D) | iRTM.docx is a standalone .docx file (single extractable unit). SRS Appendix D embeds the iRTM content over eight pages within one dedicated appendix, allowing extraction as a single unit. |
| Specifying | B4 | If new models were created in this phase, are the source files present? | Pass | requirement-models/ | Multiple source files present: paper-napkin-model.jpg, context-diagram.pdf, ERD.pdf, Use Case Diagram.png, data-dictionary.md, BioSec Gantt Chart.xlsx, Change Request Form Template.docx, Nevon Risk Analysis Matrix.docx, wireframes/parent-mobile-app.pdf, wireframes/teachers-mobile-app.pdf, wireframes/Administrator Wireframes.pdf. |
| Specifying | B5 | If a Change Mitigation template is mentioned, does the template file exist? | Pass | requirement-models/Change Request Form Template.docx; documents/SRS_1561W.pdf (Section 8.3, Appendix E) | Change Request Form Template present as a standalone .docx file. SRS Section 8.3 (High-Risk Change Control Process) and Appendix E reference the template. |

## Phase 3: Validating

| Phase | ID | Audit Question | Status | Evidence Location | Notes |
| --- | --- | --- | --- | --- | --- |
| Validating | C1 | Is the SRS signed off by the customer? | Partial | documents/SRS_1561W.pdf (Declaration page; Section 9, p.19) | SRS at Version 0.8 (dated 3 March 2026), indicating pre-release draft. Internal Nevon Solutions sign-off confirmed: Project Lead Loh Wen Xuan signed Declaration page (03/03/2026). Customer (BioSec) sign-off designated to SRS Section 9 (p.19) — this page was not accessible for full examination during document review. BioSec customer sign-off cannot be confirmed from available artefacts. Requires direct examination of Section 9 or follow-up interview. |
| Validating | C2 | Is there evidence of a spell check? | Partial | documents/SRS_1561W.pdf (Declaration of Use of AI Tools) | No standalone spell check record found in repository. SRS Declaration states AI tools were used “to improve linguistic clarity, document structure, formatting consistency, and editorial refinement.” This is indirect evidence only; no specific spell check completion note or annotated document was found. Requires confirmation via interview with Nevon Solutions. |
| Validating | C3 | Is there evidence of a grammar check? | Partial | documents/SRS_1561W.pdf (Declaration of Use of AI Tools) | Same finding as C2. No standalone grammar check record found. SRS Declaration references AI-assisted “linguistic clarity” but no dedicated grammar check evidence. Requires interview confirmation. |
| Validating | C4 | Is there evidence of an editorial check? | Partial | documents/SRS_1561W.pdf (Declaration of Use of AI Tools) | No standalone editorial review record found. SRS Declaration explicitly states AI tools used for “editorial refinement” and Project Lead signed off (03/03/2026), indicating review occurred, but no separate editorial check document or annotation is present. Requires confirmation via interview. |

## QC Audit

| Phase | ID | Audit Question | Status | Evidence Location | Notes |
| --- | --- | --- | --- | --- | --- |
| QC Audit | D1 | Does the QC team have a written plan for their review? | Pass | Paragon Assurance (QA)/qa-plan.docx | QA Audit Plan present (PA-QA-2026-002, dated 18 March 2026). Documents scope, methodology, and schedule for the Paragon Assurance review. |
| QC Audit | D2 | Does the QC team have a checklist (similar to an IRC)? | Pass | Paragon Assurance (QA)/qa-checklist.docx | QA Audit Checklist present (PA-QA-2026-002-CL, this document). Covers Pre-Audit, Analysing, Specifying, Validating, QC Audit, and Final Checks phases. |
| QC Audit | D3 | Did the QC team check for Scenario errors? | N/A | Paragon Assurance (QA)/qa-plan.docx (Section 2) | Paragon Assurance’s audit scope is process compliance, not content quality review. qa-plan.docx Section 2 explicitly states: “Paragon Assurance does not audit the content, correctness, or completeness of individual requirements — that is the domain of the QC team.” Scenario error checking is out of scope for this audit. |
| QC Audit | D4 | Did the QC team check for Persona errors? | N/A | Paragon Assurance (QA)/qa-plan.docx (Section 2) | Same scope limitation as D3. Persona error checking is a content quality activity outside Paragon Assurance’s process audit mandate. |
| QC Audit | D5 | Did the QC team check for Assumption errors? | N/A | Paragon Assurance (QA)/qa-plan.docx (Section 2) | Same scope limitation as D3 and D4. Assumption error checking is outside the process audit scope defined in qa-plan.docx Section 2. |
| QC Audit | D6 | Did the QC team save their findings? | Pass | Paragon Assurance (QA)/qa-report.docx | QA Findings Report present (PA-QA-2026-002, dated 18 March 2026). Documents 16 checklist items examined, 11 passing, 2 partial, 3 non-conformances (NC-01 to NC-05). Includes summary table and annexes. |

## Final Checks

| Phase | ID | Audit Question | Status | Evidence Location | Notes |
| --- | --- | --- | --- | --- | --- |
| Final Checks | F1 | Did you have to ask for any declarations? | N/A | documents/Analysing Report_1561W.pdf (Sign Off, p.11); documents/SRS_1561W.pdf (Declaration, p.4) | No additional declarations were requested by Paragon Assurance. The Analysing Report contains a signed multi-party Sign Off (Project Lead + 4 designated approvers, 13/02/2026). The SRS contains a signed Declaration (Project Lead, 03/03/2026). Existing project declarations were sufficient; no additional declarations were solicited. |
| Final Checks | F2 | Did you use interviews or focus groups? | Partial | Analysing Report_1561W.pdf (Sections 3.3, 3.4); Paragon Assurance (QA)/qa-plan.docx (Section 3.2) | Sessions BC-01 (07/02/2026) and TC-02 (09/02/2026) were reviewed as documented evidence from the Analysing phase. Per qa-plan.docx Section 3.2, a follow-up interview or focus group with Nevon Solutions has been planned to resolve NC-01 (SRS customer sign-off) and NC-02 (editorial checks). This session is pending as at report date (18 March 2026). Dates and key takeaways to be recorded in Annex 6 of qa-report.docx upon completion. |
| Final Checks | F3 | In your presentation/findings, did you avoid suggesting solutions? | Pass | Paragon Assurance (QA)/qa-report.docx (Section 7 Conclusion) | Confirmed. qa-report.docx Section 7 explicitly states: “No solutions or corrective actions are proposed in this report. The findings are presented as a factual record of the process state as observed.” All non-conformances (NC-01 to NC-05) describe gaps only, with no remediation instructions. |

Checklist completed by Paragon Assurance. Date: 18 March 2026.